# Color Wizard

Product Roadmap & Organization Guide

# Executive Summary

Color Wizard is an interactive web application for sampling colors from images and generating oil paint mixing recipes and DMC embroidery floss color matches. Built with Next.js, TypeScript, and React, it features a sophisticated spectral paint mixing engine based on Kubelka-Munk theory.

Current Status: Working product deployed on Vercel with one active user (your wife). Ready for beta testing and user feedback phase.

# Current State Assessment

## Strengths

- Fully functional web application with sophisticated color matching technology

- Real user validation (wife uses it regularly for embroidery)

- Deployed and accessible on Vercel

- Comprehensive documentation (README, CLAUDE.md)

- Version controlled with Git/GitHub

- Modern tech stack (Next.js 15, TypeScript, React 18)

## Areas Needing Organization

- Files and workflow scattered between two Macs

- No structured go-to-market plan

- Limited user testing beyond one person

- No marketing materials or user acquisition strategy

- Knowledge gaps around App Store submission, promotion, etc.

# 6-Month Roadmap

Based on your goals: Focus on web app, get user feedback through free beta, 10-20 hrs/week commitment.

## Phase 1: Organization & Preparation (Weeks 1-3)

### Goal: Get organized and prepare for beta launch

- Set up consistent development workflow

  - Document Git workflow for switching between machines

  - Create standardized project structure documentation

  - Set up automated deployment pipeline from GitHub to Vercel

- Audit and polish existing features

  - Test all features for bugs or edge cases

  - Improve error handling and user feedback

  - Add loading states for better UX

- Create basic marketing materials

  - Write compelling product description

  - Create screenshots and demo GIFs

  - Draft landing page copy

### Deliverables

- Development workflow documentation

- Polished, bug-free application

- Marketing materials ready

## Phase 2: Soft Launch & Initial Testing (Weeks 4-8)

### Goal: Get feedback from 10-20 real users

- Set up feedback infrastructure

  - Add simple feedback form or survey link

  - Set up analytics (Google Analytics or Plausible)

  - Create feedback tracking system (spreadsheet or Notion)

- Recruit initial testers

  - Share with friends and family who do art/crafts

  - Post in relevant Reddit communities (r/embroidery, r/painting)

  - Join Facebook groups for embroiderers and painters

  - Reach out to local art supply stores or community centers

- Iterate based on feedback

  - Weekly review of user feedback

  - Prioritize and implement quick wins

  - Document feature requests and bugs

### Success Metrics

- 10-20 active testers using the app

- 5+ pieces of meaningful feedback collected

- At least 3 users who return multiple times

## Phase 3: Public Beta Launch (Weeks 9-16)

### Goal: Expand user base to 100+ users and validate product-market fit

- Enhance the web app

  - Implement most-requested features from Phase 2

  - Add tutorial or onboarding for first-time users

  - Optimize mobile experience

- Launch publicly

  - Create Product Hunt launch

  - Post on Hacker News Show HN

  - Share in artist and crafter communities

  - Reach out to relevant bloggers or YouTubers

- Build community

  - Create email list for updates

  - Set up Discord or community forum (optional)

  - Share user success stories and examples

### Success Metrics

- 100+ total users

- 20% return rate (users coming back)

- Clear understanding of who your users are and what they value

## Phase 4: Evaluate & Plan Next Steps (Weeks 17-24)

### Goal: Decide on monetization and platform expansion strategy

- Analyze user data and feedback

  - Review usage patterns and popular features

  - Identify user personas and primary use cases

  - Calculate engagement and retention metrics

- Explore monetization options

  - Survey users about willingness to pay

  - Research competitive pricing

  - Evaluate: free with premium features, one-time purchase, or subscription

- Consider platform expansion

  - Evaluate demand for native iOS app

  - Research App Store requirements and process

  - Create plan for Swift development if warranted

### Decision Points

- Is there enough engagement to justify monetization?

- Should you build a native iOS app or continue web-only?

- What features matter most for a premium/paid version?

# Key Knowledge Areas to Learn

These are the main topics you'll need to understand as you move through the roadmap. Don't worry about learning everything at once—focus on what's relevant for your current phase.

| Topic | Why It Matters | When to Learn |
| --- | --- | --- |
| User Analytics | Understanding who uses your app and how they use it | Phase 2 (Week 4) |
| Product Hunt & Launch Platforms | Getting visibility and initial users for your launch | Phase 3 (Week 8-9) |
| Community Building | Creating engaged users who advocate for your product | Phase 3 (Week 9+) |
| Monetization Models | Understanding how to charge for your product | Phase 4 (Week 17+) |
| iOS App Development (Swift) | Building native iOS apps for the App Store | Only if needed after Phase 4 analysis |
| App Store Submission | Process, requirements, and guidelines for getting on the App Store | Only if building iOS app |

# Immediate Next Steps (This Week)

Here are the concrete actions you should take in the next 7 days to start making progress:

- Set up proper Git workflow between your two Macs

  - Commit and push all uncommitted changes from both machines

  - Make GitHub your single source of truth

  - Always pull before starting work, always push when done

- Create a project folder structure

  - Make a /marketing folder in your Color Wizard directory

  - Make a /docs folder for business planning documents

  - Store this roadmap document there

- Test your app thoroughly

  - Go through every feature with fresh eyes

  - Make a list of any bugs or rough edges

  - Try it on different devices and browsers

- Take screenshots

  - Capture the main interface with an image loaded

  - Show the color sampling in action

  - Capture paint recipes and DMC matches

- Talk to your wife

  - Ask her for detailed feedback on what works and what doesn't

  - Find out what features she wishes it had

  - Understand her workflow and how Color Wizard fits into it

# Helpful Resources

## Communities to Join

- r/embroidery - Reddit community for embroidery enthusiasts

- r/painting - Reddit community for painters

- r/SideProject - Reddit for sharing side projects

- Indie Hackers - Community of independent makers

- Facebook groups for embroidery, cross stitch, and painting

## Learning Resources

- Product Hunt Ship - Platform for building in public and getting early users

- The Mom Test by Rob Fitzpatrick - Book on getting useful customer feedback

- Indie Hackers podcast - Stories from successful indie makers

- Hacker News - Tech community for feedback and launches

## Tools to Consider

- Plausible or Google Analytics - Privacy-friendly analytics

- Tally or Typeform - Simple feedback forms

- ConvertKit or Mailchimp - Email list management

- Linear or Notion - Project and task management

# Final Thoughts

The most important thing right now is to get Color Wizard in front of real users who aren't your wife. Every piece of feedback you get will help you understand if you're building something people actually want to use and potentially pay for.

Don't worry about building an iOS app yet. Focus on the web version, get user feedback, and validate that people find it valuable. Once you have clear demand and understand your users better, then you can decide if a native app makes sense.

Remember: You have a working product that solves a real problem (your wife proves this). Now it's just about finding more people with that same problem and making sure Color Wizard solves it for them too.

Good luck! You've got this.